REVMATICS

Product Requirements Document

Fit-for-Purpose CRO Landing Pages

v3.0 — Lean Edition | Author: Alex Dan | April 7, 2026 | Dev Start: June 1, 2026

# 1. Executive Summary

Revmatics CRO is an expert-level tool that drops new users into backend data tables with no guidance. Small business owners don’t understand what they’re looking at. The result: low adoption, high support overhead.

This PRD defines the Fit-for-Purpose initiative: a user provides their URL and receives four campaign-ready landing pages, each mapped to a purchase funnel stage, with plain-language education on why each page exists.

The four pages:

- Awareness — helps new visitors discover what you do

- Differentiation — shows why you’re the better choice

- Conversion — drives the purchase with offers and urgency

- Loyalty — brings existing customers back

The journey follows an eight-screen guided flow with manual navigation throughout. This is the primary differentiator: we’re not building pages, we’re building a guided conversion strategy that teaches marketing while the user works.

# 2. Problem

Today, the scraper collects limited data (mostly SEO tags) and generates a single homepage requiring ~5 hours of admin cleanup. Users land on a backend data view with no funnel education, no campaign structure, and no guided flow.

Pain points:

- Users see data tables on first login, not their pages

- Only one generic homepage is generated — no campaign context

- Scraper output quality is poor; requires manual admin work

- No marketing education is provided

- No monetization gate tied to the value moment

Opportunity: auto-generate four funnel-stage pages from one URL, eliminate the blank canvas problem, reduce admin overhead to near-zero, and gate publishing behind a subscription at the value moment.

# 3. Goals & Success Metrics

## Goals

- Reduce time-to-first-usable-page from 5+ hrs to under 5 min (self-serve)

- Educate users on funnel strategy through the product itself

- Deliver four campaign-ready pages from a single URL with zero admin involvement

- Transition from expert tool to consumer-friendly Shopify-owner tool

- Establish self-serve subscription gating publish behind value exchange

## Success Metrics

- [Must] URL-to-four-pages generation under 3 minutes

- [Must] 80% of generated pages need no admin intervention

- [Target] New user activation (1+ page published) up 40% within 90 days

- [Target] Setup support tickets down 60%

- [Target] Free-to-paid conversion rate exceeds 15%

- [Stretch] Guided-flow users retain at 2x rate of skippers

# 4. User Stories

## Primary Story

“As a small business owner with a Shopify account, I need to be educated on marketing activities in order to see the value in the CRO tool. I need to understand what the stages of a purchase funnel are and why I’m using different landing pages for different campaign outcomes.”

## US-1: URL Submission & Brand Extraction

As a new user, I want to enter my URL and have the system pull my brand assets automatically so I don’t configure anything before seeing results.

Acceptance Criteria:

- [Must] Single URL input field on the welcome screen

- [Must] Extracts brand colors, logo, fonts, and product descriptions within 60s

- [Must] Brand preview screen to confirm/adjust assets before generation

- [Must] Fallback: manual logo upload and color selection if scraper fails

- [Must] Spinner with sequential status steps (no progress bar or time estimate)

- [Must] Green success badge replaces spinner on completion; manual Next button appears

- [Should] Brand preview shows asset categories in cards with inline adjustment actions

## US-2: Automatic Four-Page Generation

As a new user, I want four landing pages generated from my URL so I have a complete campaign structure without knowing what a funnel is.

Acceptance Criteria:

- [Must] Four distinct pages generated using brand assets and scraped content

- [Must] Each page uses a layout template appropriate to its funnel stage

- [Must] Pages pre-populated with real copy from user’s website, not placeholder text

- [Must] Generation completes within 3 minutes

- [Must] No auto-advance — manual Next button appears when all four pages complete

- [Should] Four page cards with individual progress bars and completion checkmarks

## US-3: Guided Funnel Education

As a non-marketer, I want the system to explain each page’s purpose in plain language so I understand how to use them in campaigns.

Acceptance Criteria:

- [Must] Static funnel briefing page after generation with educational headline

- [Must] Each stage as a card: icon, name, plain-language description, campaign-use tag

- [Must] No timer — static reading experience with manual ‘Go to My Dashboard’ button

- [Should] Staggered card animations for visual engagement

- [Should] Funnel education re-accessible anytime from dashboard

## US-4: Contextual Page Editing

As a user editing my pages, I want inline guidance explaining why each section exists so I can make informed changes.

Acceptance Criteria:

- [Must] Tooltip icon (?) on each editable section showing its purpose on hover

- [Must] Right-hand sidebar with ‘About This Page,’ ‘Best Campaign Use,’ and ‘Visitor Mindset’ hints

- [Should] Suggested actions in sidebar and as inline empty-state prompts

- [Should] Dismissable hints with help toggle to re-access

## US-5: Page Preview

Acceptance Criteria:

- [Must] Desktop/mobile preview toggle in editor toolbar

- [Must] Mobile preview constrains page frame to 375px width

- [Should] Preview accessible from both editor and funnel overview

## US-6: Dashboard Funnel Visualizer

As a user, I want to see all four pages as a visual funnel with readiness indicators and campaign context.

Acceptance Criteria:

- [Must] Four funnel cards connected by directional arrows: Awareness → Differentiation → Conversion → Loyalty

- [Must] Cards color-coded by stage with plain-language name and icon

- [Must] Hover tooltip with 1–2 sentence explanation of what the page does

- [Must] 10-box readiness bar per card (filled = complete, empty = needs attention)

- [Must] Campaign use-case text on each card

- [Must] Click any card to jump into that page’s editor

- [Nice] Diagram adapts if user adds/removes pages in the future

## US-7: Readiness Checklist

Acceptance Criteria:

- [Must] Readiness score out of 10 shown as number and 10-box visual bar

- [Must] Checklist items: hero image, headline, CTA, content section, page-specific items

- [Should] Incomplete items bold with ‘Add now’ link to relevant editor section

- [Should] Completed items show green checkmark with ‘View’ link

## US-8: Publish-to-Subscribe Gate

As a user clicking Publish, I should see a subscription plan if I’m not yet a subscriber.

Acceptance Criteria:

- [Must] Publish button triggers subscription screen if no active plan

- [Must] Two plans: Monthly ($25/mo) and Yearly ($20/mo, billed $240/yr, ‘Save $60’ badge)

- [Must] Both plans list core features; yearly adds priority support, A/B testing (coming soon), analytics, custom domain, early access

- [Must] 14-day free trial, no credit card required

- [Must] Active subscribers publish directly without seeing the gate

- [Should] Yearly plan highlighted as ‘Best Value’ with featured border

# 5. UX Flow

Eight screens, linear flow. Every transition is user-initiated via manual buttons. No auto-advance. No timers.

- URL Submission — paste URL, click ‘Generate My Pages’

- Website Analysis — spinner with status steps, success badge, Next button

- Brand Preview — confirm/adjust extracted assets, click ‘Build My Pages’

- Page Generation — four cards with progress bars, Next when done

- Funnel Education — static briefing page, ‘Go to My Dashboard’ button

- Dashboard — funnel visualizer with tooltips, readiness bars, checklists

- Page Editor — WYSIWYG with sidebar guidance, device toggle, Publish button

- Subscription Gate — triggered by Publish; Monthly and Yearly plans with trial

UX Principles:

- No auto-advance — user always clicks to proceed

- No timers or countdowns on any screen

- Educational framing: funnel briefing is a “game plan,” not a wait screen

- Green success badges for clear completion signals

- Inline adjustments — no separate modal flows

# 6. Page Layouts (Summary)

## Awareness Page

Goal: Introduce your brand to people who’ve never heard of you. Top-of-funnel: social ads, display, content marketing.

- Hero banner with one-sentence headline, value prop, soft CTA

- Three benefit statements with icons

- Trust badges + testimonial placeholder

- Brief brand story (2–3 sentences)

- Closing CTA: ‘Explore Our Products’ — no hard sell

## Differentiation Page

Goal: Show why you’re the better choice. Mid-funnel: visitors comparing options.

- Comparison-oriented headline with ‘See the Comparison’ CTA

- Feature comparison table (checkmarks vs. crosses)

- Unique advantage sections with supporting evidence

- Customer quotes referencing choosing you over competitors

- Stronger CTA: ‘Start your free trial’ / ‘See pricing’

## Conversion Page

Goal: Drive the purchase. Bottom-funnel: retargeting, email, direct search.

- Headline stating the offer, prominent CTA above the fold

- Product images, pricing card, key specs

- Urgency: countdown timer, stock indicator, expiring-deal messaging

- Trust row: guarantee, security badges, shipping, returns

- Repeated CTA at page bottom

## Loyalty Page

Goal: Bring customers back. Post-purchase: email campaigns, loyalty comms.

- Personalized greeting acknowledging the relationship

- Reward cards with promo codes

- Product recommendations grid (New, Best Seller tags)

- Referral program: ‘Give $10, Get $10’

- Newsletter / VIP / community invitation

# 7. Subscription Model

Free to build, pay to publish. The gate appears at the Publish step — the exact moment users perceive maximum value.

Monthly: $25/mo

- All 4 funnel pages, guided education, visual editor, preview, brand detection, readiness checklists

Yearly: $20/mo (billed $240/yr) — ‘Best Value’

- Everything in Monthly, plus: priority support, A/B testing (coming soon), advanced analytics, custom domain, early access

- 14-day free trial, no credit card required

- Yearly plan visually highlighted with ‘Best Value’ badge

# 8. Scope

## In Scope

- URL submission with brand extraction (spinner, no progress bar)

- Brand preview with inline adjustments

- Four funnel-stage page generation with per-page progress

- Funnel education briefing (static, no timer, manual nav)

- Contextual editing guidance (tooltips, sidebar, empty-state prompts)

- Desktop/mobile preview toggle

- Dashboard: funnel visualizer, tooltips, readiness bars, checklists

- Publish-to-subscribe gate: Monthly ($25/mo), Yearly ($240/yr), 14-day trial

- Manual navigation on all screens

## Out of Scope

- A/B testing (separate PRD; ‘coming soon’ in yearly plan)

- Persona/audience segmentation

- Advanced analytics (separate PRD)

- Multi-brand/agency workflows

- Third-party integrations (Shopify app store, ad connectors)

- Custom page types beyond four funnel stages

- Payment processing infrastructure (assumes existing Stripe)

## Dependencies

- Web Scraper 2.0 — quality of generated pages depends on richer content extraction

- On-Page Editor — WYSIWYG editor currently in development

- Subscription/Billing System — monthly/yearly billing, trials, plan management

# 9. Technical Notes

- Template engine: four distinct, data-driven templates with smart defaults

- Scraper integration: handle partial results gracefully; prompt user to fill gaps

- Progressive generation: real-time progress per page card

- Content quality scoring: maps to 10-box readiness bar

- Mobile-first templates; editor preview at 375px

- Tooltip system: hover-activated on dashboard cards and editor sections

- Subscription check on publish action; redirect to gate if inactive

# 10. Timeline

- April 2026 — PRD finalized and approved

- May 2026 — Technical design and initiative breakdown

- June 1, 2026 — Development begins

- TBD — Subscription integration, internal alpha, beta release

# 11. Open Questions

- What is the minimum viable Web Scraper 2.0 output for auto-generation?

- Generate pages in fixed order or simultaneously?

- How to handle brand-new Shopify stores with default themes?

- Editorial review process for AI-generated copy?

- Can users delete/hide funnel stages, or is four-page structure mandatory?

- Does admin provisioning go away entirely or remain as fallback?

- Payment processor: Stripe already integrated or new infrastructure needed?

- Expired trial: read-only access or full dashboard gate?

- Cancelled subscription: pages offline immediately or grace period?